90-DAY KNOWLEDGE GRAPH MASTERY PLAN

Building an Enterprise-Grade Cognitive AI System for TransUnion Credit Risk

Data Ontology → Domain Ontology → Decision Ontology → Semantic Layer → Context Graph → Knowledge Graph → Multi-Agent Orchestrator

Version 3  |  June 2026  |  Based on: DecisionX, Semantic Medallion, Context Graph, State Graph

Days 1-14 COMPLETE ✅  |  Days 15-60 In Plan

# THE TARGET ARCHITECTURE — WHAT YOU ARE BUILDING

| L | Layer | Metaphor | What It Does | TransUnion | Week |
| --- | --- | --- | --- | --- | --- |
| 6 | Multi-Agent Orchestrator | The Hands | 4 specialised agents coordinated through context graph | FinancialRisk + Fraud + Compliance + Strategic agents | 11 |
| 5 | Decision Ontology + State Graph | The Mind | Goals, Actions, Outcomes, causal logic, state transitions | Goal→Action→Outcome causal loop. Borrower lifecycle states | 10 |
| 4 | Context Graph | The Memory | Temporal traces, decision history, audit trail, Markov blanket | Frozen 40-triple context per decision. 7-year immutable audit | 6 |
| 3 | Knowledge Graph | The Network | Entities, relationships, SPARQL traversal | Borrower, Loan, FraudRing, CreditReport — connected | 3-5 |
| 2 | Semantic Layer + Domain Ontology | The Grammar | Governed metrics, business semantics, industry thresholds | creditScore<620=HIGH_RISK (RBI). DTI>0.43=UNSUSTAINABLE | 5,7 |
| 1 | Data Ontology | The Map | Schema, SHACL validation, IRI minting, provenance | canonical_ontology.ttl + shapes.ttl + Semantic Medallion | 4,7,8 |

Three DecisionX Ontology Files (V3):

- data_ontology.ttl: The Map — what exists (classes, properties, SHACL, IRI minting)

- domain_ontology.ttl: The Grammar — what it means (risk thresholds, RBI rules, disambiguation)  ← NEW V3

- decision_ontology.ttl: The Mind — how it decides (Goals, Actions, Outcomes, causal loop)  ← Extended V3

# WEEK 1: CONCEPTUAL FOUNDATIONS

Establish the mental model: what is a knowledge graph, how it differs from a database, and why TransUnion needs one for credit risk decisioning.

### Day 1: Conceptual Foundation — Taxonomy, Ontology, Knowledge Graph

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Cagle: What's an Ontology Again?

- ☐ Cagle: A Taxonomy of Ontologies

- ☐ W3C RDF Primer (Sections 1-2)

💻 Exercise (45 min):

- ☐ Write 1-page: taxonomy vs ontology vs knowledge graph

- ☐ Use TransUnion credit risk examples throughout

- ☐ Draw the hierarchy: taxonomy → ontology → KG

🤔 Reflection (15 min):

- ☐ What surprised you most?

- ☐ What is still fuzzy?

- ☐ How would you explain this to a TransUnion stakeholder?

🎯 TransUnion: SQL fails for fraud rings. Ontologies provide graph schema. KGs connect entities across silos.

### Day 2: Knowledge Graphs vs LLMs — When to Use Which

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Cagle: Knowledge Graphs and AIs

- ☐ MSMEs credit risk KG paper

- ☐ PayPal KG case study (preview)

💻 Exercise (45 min):

- ☐ Build 2×2 table: KG strengths vs LLM strengths

- ☐ Identify 3 tasks for KG, 3 for LLM at TransUnion

- ☐ Design GraphRAG pattern: LLM translates, KG provides facts

🤔 Reflection (15 min):

- ☐ Why not LLMs alone for credit decisions?

- ☐ What role do KGs play in explainability?

🎯 TransUnion: KGs for facts and auditability. LLMs for interfaces and language. Both together = GraphRAG.

### Day 3: Context and Named Graphs — The Markov Blanket

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Cagle: All You Need is Context

- ☐ W3C Named Graphs specification

💻 Exercise (45 min):

- ☐ Draw the context for a Rs 50K loan decision

- ☐ Identify 10 facts IN scope vs OUT of scope

- ☐ Define the Markov blanket: minimal facts needed to decide

🤔 Reflection (15 min):

- ☐ Why not use the full enterprise graph for every decision?

- ☐ Closed-world vs open-world reasoning?

🎯 TransUnion: 30-50 triples per decision, not 10M enterprise graph. Context is the bounded reasoning surface.

### Day 4: The 5-Layer Stack and Updated 6-Layer Architecture

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Cagle: Modern Ontology Stack

- ☐ Cagle: Upper Ontology

- ☐ Updated architecture: V3 six-layer model

💻 Exercise (45 min):

- ☐ Map TransUnion to the 6-layer architecture

- ☐ Each layer: what it is, why it exists, what file it produces

- ☐ Upper ontology decision: BFO vs DOLCE vs none (chose none)

🤔 Reflection (15 min):

- ☐ Which layer is most critical to get right first?

- ☐ Where does SHACL validation belong?

🎯 TransUnion: Six layers: Data Ontology→Domain Ontology→Decision Ontology→Semantic Layer→Context Graph→KG→Agents.

### Day 5: Scoping — Competency Questions and Boundaries

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Cagle: Building a Useful Ontology

- ☐ Ontology 101 (Noy and McGuinness)

💻 Exercise (45 min):

- ☐ Write 15 competency questions (extended from original 10)

- ☐ Identify 5 things explicitly OUT OF SCOPE

- ☐ Define top 5 classes, top 8 properties

- ☐ Map CQs to architecture layers

🤔 Reflection (15 min):

- ☐ When is the ontology done enough?

- ☐ The danger of over-scoping?

🎯 TransUnion: DECISIONING only. Not CRM, not marketing, not HR. Tight scope = buildable in 60 days.

## 🎯 Weekend Project Week 1: Credit Risk Mini-Ontology

Time: 4 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • Build first KG from scratch

- • Practice Turtle syntax

- • Write and run SPARQL queries

Tasks:

- ☐ Create ontology.ttl: 5 classes (Borrower, Loan, Lender, CreditReport, Decision)

- ☐ Write data.ttl: 3 borrowers, 2 lenders, 5 loans, 3 decisions

- ☐ Build query.py: 3 SPARQL queries answering CQ1, CQ3, CQ9

- ☐ Write README.md explaining design decisions

Deliverables:

- ☐ ontology.ttl (schema ONLY — no data instances)

- ☐ data.ttl (data ONLY — no schema)

- ☐ query.py (rdflib + 3 SPARQL queries)

- ☐ results.txt

- ☐ README.md

Success Criteria: All 3 SPARQL queries return correct results. Schema and data separated.

TransUnion Context: Foundation. This mini-ontology grows into the production system by Week 12.

Notes:

### 📊 Week 1 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WEEK 2: RDF, TURTLE, AND GRAPH FUNDAMENTALS

Move from conceptual to hands-on. Build working Turtle files, understand the RDF triple model deeply, and see why graphs beat tables for fraud detection.

### Day 6: RDF Triples — Every Fact is a Triple

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Stardog RDF video (30 min)

- ☐ W3C RDF Primer Sections 3-5

- ☐ Apache Jena tutorial (basics)

💻 Exercise (45 min):

- ☐ Install rdflib: pip install rdflib

- ☐ Model John's $5K Chase credit card as RDF triples

- ☐ Write Python script to load and query the graph

🤔 Reflection (15 min):

- ☐ Why triples instead of rows?

- ☐ What is the difference between a URI and a database ID?

🎯 TransUnion: Every fact = a triple. URIs as globally unique identifiers. Enables fraud graph traversal.

### Day 7: Turtle Syntax — Human-Readable RDF

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ W3C RDF 1.1 Turtle specification

- ☐ Turtle tutorial (data.norge.no)

- ☐ Learn RDF in Y Minutes

💻 Exercise (45 min):

- ☐ Write borrower_loan.ttl demonstrating ALL Turtle features

- ☐ Practice: ; (semicolon), , (comma), . (dot) punctuation

- ☐ All literal types: integer, decimal, date, boolean, string, @lang

- ☐ Load with rdflib and verify triple count

🤔 Reflection (15 min):

- ☐ Why is Turtle better than RDF/XML?

- ☐ When would you use N-Triples instead of Turtle?

🎯 TransUnion: Human-readable ontology, machine-ready graph. The format you write in every day.

### Day 8: Graphs Beat Tables — PayPal Fraud Detection

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ PayPal: Real-time Graph Database for Fraud

- ☐ P2P KG-GNN paper (credit risk + graph neural networks)

- ☐ Neo4j fraud detection blog

💻 Exercise (45 min):

- ☐ Draw SQL structure vs Graph structure side by side

- ☐ Write 3-hop fraud detection query (UNION version)

- ☐ Compare: SQL recursive CTE (50+ lines) vs SPARQL property path (8 lines)

🤔 Reflection (15 min):

- ☐ What relationship patterns are impossible in SQL but easy in graphs?

- ☐ When should you stick with SQL?

🎯 TransUnion: Fraud rings need graph traversal. SQL 67% accuracy vs Graph 100% on fraud ring detection.

### Day 9: URIs and Namespaces — Designing Stable Identifiers

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Cagle: Designing Meaningful IRIs

- ☐ W3C Cool URIs for the Semantic Web

💻 Exercise (45 min):

- ☐ Design 9-namespace scheme for TransUnion (tu:, tu-bwr:, tu-dec:, tu-g:, etc.)

- ☐ Generate 5 example URIs demonstrating opaque vs meaningful

- ☐ Build hash-based borrower URI function (PAN → salted SHA-256)

🤔 Reflection (15 min):

- ☐ Should SSN or PAN go in a URI? (Answer: NEVER)

- ☐ How do you handle URI changes over time?

- ☐ What does 'dereferenceable' mean and which URIs should be?

🎯 TransUnion: Dereferenceable, stable, privacy-safe URIs. Never put SSN/PAN in URI. Use salted hash.

### Day 10: Neo4j Visualization — Property Graphs and Cypher

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Neo4j Fundamentals Module 1 (nodes, relationships, paths)

- ☐ Install Neo4j Desktop from neo4j.com/deployment-center

💻 Exercise (45 min):

- ☐ Create Neo4j DB: 5 borrowers, 3 lenders with Cypher CREATE

- ☐ Run 3 Cypher queries: borrower scores, loan applications, fraud detection

- ☐ Export visualization from Neo4j Browser

🤔 Reflection (15 min):

- ☐ Cypher vs SPARQL — when to use each?

- ☐ Property Graph (Neo4j) vs RDF Graph — what is the key difference?

🎯 TransUnion: Neo4j=Labels. RDF=Triples. Both valid. RDF standardized. Use Neo4j for viz, RDF for decisioning.

## 🎯 Weekend Project Week 2: Fraud Detection Graph

Time: 4 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • Model complex multi-hop fraud relationships

- • Apply SPARQL property paths

- • Visualize fraud ring clusters

Tasks:

- ☐ Build fraud_network.ttl: 10 borrowers, 3 fraud rings (Synthetic Identity, Bust-Out, Family Collusion)

- ☐ Extend with shared entities: phones, addresses, employers, devices

- ☐ Write 8 SPARQL fraud detection queries

- ☐ Generate fraud_ring_visualization.png (3 rings colour-coded)

- ☐ Write analysis.md with financial impact analysis

Deliverables:

- ☐ fraud_network.ttl (307 triples, 3 fraud patterns)

- ☐ fraud_detection_queries.sparql (8 queries)

- ☐ fraud_detection_queries.py (Python runner)

- ☐ fraud_ring_visualization.png

- ☐ fraud_network_interactive.html

- ☐ analysis.md

Success Criteria: SPARQL queries detect all 9 fraud ring members. Visualization shows 3 distinct clusters. Rs 34L risk identified.

TransUnion Context: Real fraud patterns: synthetic identity, bust-out schemes, family collusion. SQL misses them. Graph catches them.

Notes:

### 📊 Week 2 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WEEK 3: SPARQL MASTERY

Master SPARQL — the query language for all 6 architecture layers. Every agent reads and writes the graph via SPARQL. Every Semantic Layer metric is a SPARQL aggregate query.

### Day 11: SPARQL Fundamentals — SELECT, WHERE, FILTER, OPTIONAL

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ W3C SPARQL 1.1 Query Language (overview)

- ☐ Cambridge Semantics SPARQL tutorial

- ☐ rdflib SPARQL documentation

💻 Exercise (45 min):

- ☐ Write 8 of 15 competency question queries

- ☐ Practice: SELECT, WHERE, FILTER, OPTIONAL, UNION, BIND, GROUP BY, HAVING

- ☐ Run all queries on combined fraud_network.ttl + borrower_loan.ttl

🤔 Reflection (15 min):

- ☐ Why SPARQL over SQL for graph queries?

- ☐ When does SPARQL performance degrade?

🎯 TransUnion: SPARQL is the universal API to all 6 architecture layers. Master this = master the system.

### Day 12: Property Paths — Variable-Depth Graph Traversal

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ W3C SPARQL 1.1 Property Paths (Section 9)

- ☐ Wikidata SPARQL tutorial — property paths

- ☐ Apache Jena ARQ property paths documentation

💻 Exercise (45 min):

- ☐ Rewrite Day 11 UNION fraud query using property paths (20 lines → 8 lines)

- ☐ Demonstrate all 7 operators: /, |, +, *, ?, ^, combinations

- ☐ Build class hierarchy traversal with rdfs:subClassOf*

🤔 Reflection (15 min):

- ☐ When do property paths perform poorly?

- ☐ When to use + vs * (critical distinction for fraud detection)?

🎯 TransUnion: Property paths = regex for graph edges. (tu:sharesPhone|tu:livesAt|...)+ detects fraud rings.

### Day 13: CONSTRUCT Queries — Building New Graphs

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ W3C SPARQL 1.1 CONSTRUCT query form

- ☐ Ontology mapping with SPARQL CONSTRUCT

- ☐ Knowledge Graph construction via CONSTRUCT (ACM 2022)

💻 Exercise (45 min):

- ☐ CONSTRUCT: Equifax Bronze schema → canonical Gold ontology (ETL mapping)

- ☐ CONSTRUCT: Materialize risk tiers and fraud flags as stored triples

- ☐ CONSTRUCT: Assemble Markov blanket (Layer 4 context assembly preview)

- ☐ CONSTRUCT: Build interchange graph (internal → partner format)

🤔 Reflection (15 min):

- ☐ CONSTRUCT vs SELECT — how do you decide which to use?

- ☐ Why is fact materialization important even though CONSTRUCT computes on the fly?

🎯 TransUnion: CONSTRUCT = the query form for ETL, materialization, context assembly (Layer 4), and interchange.

### Day 14: Aggregates and Analytics — Portfolio Analysis Engine

Status: ✅ Completed  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ W3C SPARQL 1.1 Aggregation (Section 11)

- ☐ Stardog: aggregation on knowledge graphs

- ☐ Concentration risk (Wikipedia — banking definition)

💻 Exercise (45 min):

- ☐ All 7 aggregates: COUNT, SUM, AVG, MIN, MAX, SAMPLE, GROUP_CONCAT

- ☐ GROUP BY: risk tier, city, purpose, lender distribution

- ☐ HAVING: concentration alerts (Rs 9L threshold from domain_ontology.ttl)

- ☐ Subqueries: individual DTI vs portfolio average DTI

- ☐ V3 pattern: domain_ontology.ttl thresholds in analytics queries

🤔 Reflection (15 min):

- ☐ When GROUP BY vs subquery for portfolio comparison?

- ☐ Why does the HAVING alias limitation matter for production?

🎯 TransUnion: SPARQL aggregates ARE the Semantic Layer. Governed metrics computed directly from KG. Mumbai 44% concentration.

### Day 15: SPARQL UPDATE — Writing Back to the Graph

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ W3C SPARQL 1.1 Update specification

- ☐ Graph store HTTP protocol

- ☐ Agent write patterns for context graphs

💻 Exercise (45 min):

- ☐ INSERT DATA: add new triples (agent assessment outputs)

- ☐ DELETE DATA: remove outdated bureau data

- ☐ DELETE/INSERT WHERE: conditional update (SPARQL SQL UPDATE equivalent)

- ☐ Graph management: CREATE GRAPH, DROP GRAPH, COPY GRAPH

- ☐ Agent write pattern: agent reads context graph → runs assessment → INSERT result back

🤔 Reflection (15 min):

- ☐ ACID transactions in SPARQL UPDATE?

- ☐ Idempotent insert patterns (avoid duplicate triples)?

🎯 TransUnion: SPARQL UPDATE is how agents write back to the context graph. Every agent assessment = INSERT triples.

## 🎯 Weekend Project Week 3: Multi-Source SPARQL Integration

Time: 6 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • Master all SPARQL query forms

- • Query across multiple named graphs

- • Implement Semantic Medallion Gold layer

Tasks:

- ☐ Load fraud_network.ttl + add Equifax CSV as second source

- ☐ Answer all 15 competency questions with working SPARQL

- ☐ CONSTRUCT: build context graph for one credit decision

- ☐ SPARQL UPDATE: write risk assessment back to graph

- ☐ Implement Semantic Medallion Bronze→Silver→Gold pipeline

- ☐ Semantic Layer API: 10 governed metrics as named SPARQL queries

Deliverables:

- ☐ multi_source.ttl (merged multi-bureau graph)

- ☐ cq_queries_complete.sparql (all 15 CQs answered)

- ☐ context_builder.py (CONSTRUCT-based context assembly)

- ☐ semantic_layer.py (10 governed metrics API)

- ☐ semantic_medallion.py (Bronze→Silver→Gold pipeline)

Success Criteria: All 15 CQs answered with working SPARQL. Context graph assembled correctly. Medallion pipeline runs end-to-end.

TransUnion Context: This IS the OneTru-equivalent data platform foundation. SPARQL is the universal query language for all layers.

Notes:

### 📊 Week 3 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WEEK 4: SHACL VALIDATION SUITE

SHACL is the type system of the knowledge graph — NOT a linter. It validates all incoming data at the ingestion boundary and derives new facts through rules.

### Day 16: SHACL Concepts — Type System, Not End-of-Pipeline Linter

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ W3C SHACL specification (overview)

- ☐ Cagle: SHACL as type system

- ☐ pyshacl documentation

💻 Exercise (45 min):

- ☐ Validate fraud_network.ttl with a basic BorrowerShape

- ☐ Catch intentional errors: score=1100, dti=1.5, empty name

- ☐ Understand: sh:NodeShape, sh:PropertyShape, sh:targetClass

🤔 Reflection (15 min):

- ☐ SHACL at ingestion vs end-of-pipeline — what is the difference?

- ☐ SHACL vs OWL reasoning — when to use each?

🎯 TransUnion: Bureau data validated at ingestion. Invalid records → error queue, never the graph. SHACL is the gateway.

### Day 17: First SHACL Shape — NodeShapes and PropertyShapes

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ SHACL NodeShape specification

- ☐ SHACL PropertyShape examples

- ☐ sh:minCount, sh:maxCount, sh:datatype documentation

💻 Exercise (45 min):

- ☐ Build BorrowerShape: 8 property constraints with custom error messages

- ☐ Build LoanShape: amount, purpose, tenure validation

- ☐ Test with valid and intentionally invalid data

- ☐ Verify: invalid data caught, valid data passes

🤔 Reflection (15 min):

- ☐ sh:minCount vs sh:maxCount — tradeoffs?

- ☐ How do you write optional vs required properties?

🎯 TransUnion: TransUnion bureau validation: CIBIL scale 300-850, PAN format, positive DTI. All validated before graph entry.

### Day 18: Property Constraints — Patterns, Ranges, Enumerations

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ SHACL constraint components reference

- ☐ sh:pattern, sh:in, sh:minInclusive documentation

💻 Exercise (45 min):

- ☐ PAN validation: sh:pattern ^[A-Z]{5}[0-9]{4}[A-Z]$

- ☐ Loan purpose: sh:in (personal auto home business)

- ☐ Date range: application date cannot be in the future

- ☐ Build 10 property constraints covering real TransUnion data rules

🤔 Reflection (15 min):

- ☐ Regex performance at scale (millions of validations)?

- ☐ How to provide clear error messages for business users?

🎯 TransUnion: Production-grade validation: 50+ property constraints. Every incoming triple validated. Zero bad data enters KG.

### Day 19: Advanced Constraints — sh:node, sh:sparql, Cross-Shape

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ SHACL advanced features

- ☐ sh:SPARQLConstraint documentation

- ☐ Cross-shape validation patterns

💻 Exercise (45 min):

- ☐ Cross-entity constraint: loan > 5× income → flag

- ☐ SPARQL-based constraint: borrower must have ≥1 bureau report

- ☐ sh:node: loan must reference a valid Lender

- ☐ sh:qualifiedValueShape: exactly 1 primary applicant

🤔 Reflection (15 min):

- ☐ Performance of SPARQL-based constraints at scale?

- ☐ sh:not for exclusion patterns?

🎯 TransUnion: Business rules as SHACL constraints: DTI threshold, income multiple, bureau recency. Rules are DATA not code.

### Day 20: SHACL Rules — Deriving New Facts (Inference Engine)

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ SHACL Rules W3C specification

- ☐ sh:TripleRule and sh:SPARQLRule documentation

- ☐ Cagle: SHACL as inference engine

💻 Exercise (45 min):

- ☐ DTI Rule: auto-compute dti = totalDebt/monthlyIncome from raw values

- ☐ Risk Tier Rule: derive EXCELLENT/GOOD/FAIR/POOR from score + DTI

- ☐ Fraud Propagation Rule: if connected to defaulter, set fraudRingFlag

- ☐ Build rule execution pipeline with explicit ordering

🤔 Reflection (15 min):

- ☐ SHACL Rules vs OWL reasoning — when to use each?

- ☐ How to handle circular dependencies in rules?

🎯 TransUnion: SHACL Rules auto-derive DTI, risk tier, fraud flags. No Python code needed. Graph enriches itself at ingestion.

## 🎯 Weekend Project Week 4: SHACL Validation Suite

Time: 6 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • Complete SHACL validation at data ingestion

- • Rules-based inference for derived properties

- • Bureau data quality metrics

Tasks:

- ☐ BorrowerShape: 8+ property constraints with meaningful error messages

- ☐ LoanShape, DefaultShape, PhoneShape: validate all entity types

- ☐ SHACL Rules: DTI computation, risk tier derivation, fraud flag propagation

- ☐ pyshacl: validate all Weekend Project 1 and 2 data

- ☐ Silver layer IRI minting with SHACL validation at each Medallion stage

Deliverables:

- ☐ shapes.ttl (all shapes + rules)

- ☐ validated_data.ttl (passes all shapes)

- ☐ invalid_data.ttl (intentionally fails — for testing)

- ☐ shacl_pipeline.py (validate + report + fix)

- ☐ medallion_silver.py (IRI minting + SHACL validation)

Success Criteria: All valid data passes all shapes. All invalid data caught with correct error messages. DTI derived automatically.

TransUnion Context: TransUnion ingests from Equifax, Experian, Plaid. Each source validated against canonical shapes before graph entry.

Notes:

### 📊 Week 4 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WEEK 5: SHACL RULES ENGINE AND SEMANTIC LAYER

Build the SHACL rules engine that automatically derives governed metrics, and create the Semantic Layer (Layer 2) with the Domain Ontology (V3 — 'The Grammar').

### Day 21: SHACL Rules Advanced — Computed Property Chains

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ SHACL Rules advanced patterns

- ☐ Chained rule execution order

- ☐ Rule dependency graphs

💻 Exercise (45 min):

- ☐ Chain: gross income → net income → DTI → risk tier (4-step rule chain)

- ☐ Build rule dependency graph: which rules must run before which

- ☐ Test: change one input value, verify all derived values cascade correctly

🤔 Reflection (15 min):

- ☐ Circular dependency detection in rule chains?

- ☐ When to use SHACL Rules vs Python agent code?

🎯 TransUnion: Full rule chain: raw bureau data → computed DTI → risk tier → fraud score. Deterministic and auditable.

### Day 22: Domain Ontology (V3) — The Grammar Layer

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Jessica Talisman: Ontologies vs Semantic Layers (metadataweekly.substack.com)

- ☐ DecisionX screenshot: Data/Domain/Decision ontology distinction

- ☐ RBI Master Circular: credit risk thresholds

- ☐ FCRA adverse action requirements

💻 Exercise (45 min):

- ☐ Build domain_ontology.ttl (NEW FILE — separate from data_ontology.ttl):

- ☐   (1) Risk thresholds: tu:riskThreshold_prime 750, tu:riskThreshold_subprime 580

- ☐   (2) Regulatory semantics: tu:FCRAAdverseAction with legal requirement annotation

- ☐   (3) Domain rules: tu:freshDefaultDisqualifies with tu:withinMonths 24

- ☐   (4) Sector constraints: tu:salariedEmployee_maxDTI 0.43 per RBI

- ☐   (5) Disambiguation: tu:sharedAddressSuspicious UNLESS tu:familyRelationship EXISTS

- ☐ Build SPARQL query that reads domain_ontology.ttl and applies thresholds to borrowers

🤔 Reflection (15 min):

- ☐ How often do domain thresholds change vs data schemas?

- ☐ Should domain rules be in SHACL, OWL restrictions, or pure annotation?

🎯 TransUnion: domain_ontology.ttl IS the underwriting manual encoded as RDF. When RBI changes guidelines, update one file.

### Day 23: Semantic Layer — Governed Metrics API

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Open Semantic Interchange initiative

- ☐ dbt MetricFlow concept (open-sourced 2025)

- ☐ Semantic Layer design patterns

💻 Exercise (45 min):

- ☐ Define 10 canonical metrics: creditScore, dti, riskTier, totalExposure, delinquencyRate, fraudRiskScore, etc.

- ☐ Build semantic_layer.py: get_metric(borrower_uri, metric_name)

- ☐ Each metric = one named SPARQL query (some aggregate, some per-entity)

- ☐ Test: same metric called 10 times → same result (idempotent, governed)

🤔 Reflection (15 min):

- ☐ Semantic Layer vs Domain Ontology — what is the difference?

- ☐ When does an LLM need semantic layer vs domain ontology context?

🎯 TransUnion: One definition per metric, enforced everywhere. No team computes defaultRate differently.

### Day 24: Business Rules as Data — Underwriting Rules as RDF Entities

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Ranjan Kumar: DecisionX — rules as first-class entities

- ☐ RuleML specification overview

💻 Exercise (45 min):

- ☐ Model 10 underwriting rules as RDF entities: Rule_MaxDTI, Rule_MinScore, Rule_MaxDelinq

- ☐ Each rule: threshold, description, consequence, effective_date, supersededBy

- ☐ Query: which rules applied to this decision? Why was this application rejected?

- ☐ Rule versioning: change threshold, preserve history, query by effective_date

🤔 Reflection (15 min):

- ☐ Rules change: how to version without breaking historical audit?

- ☐ Complex conditionals (AND/OR logic) in RDF rules?

🎯 TransUnion: Every underwriting rule is a first-class RDF entity. Change threshold = update one triple. Full rule history preserved.

### Day 25: Propagation Rules — Network Effects in the Graph

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Graph propagation patterns

- ☐ SHACL propagation rules documentation

- ☐ Credit contagion literature

💻 Exercise (45 min):

- ☐ Fraud flag propagation: defaulter → cosigner → same-address → 2-hop suspect

- ☐ Risk score propagation: portfolio concentration risk by city

- ☐ Build propagation pipeline with cycle detection

- ☐ Test: insert new defaulter, verify propagation reaches all connected nodes

🤔 Reflection (15 min):

- ☐ Propagation depth limits for performance?

- ☐ How to detect and break propagation cycles?

🎯 TransUnion: Fraud rings: detection IS propagation. Ring A defaulter propagates suspicion score to all Ring A members.

## 🎯 Weekend Project Week 5: SHACL Rules Engine + Semantic Layer + Domain Ontology

Time: 6 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • Complete rules-based inference chain

- • Domain ontology with 5 category types

- • Semantic layer with 10 governed metrics

Tasks:

- ☐ Complete SHACL rules engine: DTI, risk tier, fraud score, income multiple

- ☐ Build domain_ontology.ttl: 5 categories (thresholds, regulatory, domain rules, sector, disambiguation)

- ☐ Semantic Layer API: get_metric() for 10 credit metrics

- ☐ 10 underwriting rules as RDF entities with versioning

- ☐ Rule versioning demo: change threshold, preserve history

Deliverables:

- ☐ domain_ontology.ttl (The Grammar — NEW V3 file)

- ☐ rules_engine.ttl (SHACL rules)

- ☐ semantic_layer.py (metric API)

- ☐ business_rules.ttl (10 underwriting rules as RDF entities)

- ☐ rule_versioning.py

- ☐ SEMANTIC_LAYER_DESIGN.md (Ontology vs Semantic Layer vs Domain Ontology distinction)

Success Criteria: 10 metrics compute correctly. Domain thresholds used in SPARQL queries (V3 pattern). Rule versioning works.

TransUnion Context: OneTru platform: semantic layer governs metrics, domain ontology governs meaning, rules govern decisions.

Notes:

### 📊 Week 5 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WEEK 6: CONTEXT GRAPH — TEMPORAL AND PROVENANCE

Build Layer 4: the Context Graph. This is the living record of what happened, why, when it changed. The key architectural upgrade from static KG to temporal, auditable, decision-traceable system.

### Day 26: Context Graph Architecture — The Fourth Layer

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Atlan: What is a Context Graph (atlan.com)

- ☐ Foundation Capital: Context Graphs and enterprise AI

- ☐ Jessica Talisman: Context Graphs capture what KGs cannot

💻 Exercise (45 min):

- ☐ Define context graph schema: Entity + Relationship + Time + Decision + Agent

- ☐ Build first context graph for 3 loan decisions

- ☐ Query: reconstruct full decision trace from context graph

- ☐ Compare: KG snapshot vs Context Graph history

🤔 Reflection (15 min):

- ☐ Context Graph vs Named Graphs — what is the architectural difference?

- ☐ When does a KG become a Context Graph?

🎯 TransUnion: Every credit decision has a context graph: input data, agents involved, rules applied, outcome. Immutable. 7-year retention.

### Day 27: Named Graphs — Multi-Source Data Management

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ W3C Named Graphs specification

- ☐ TriG format documentation

- ☐ Stardog named graphs tutorial

💻 Exercise (45 min):

- ☐ Implement: graph:equifax, graph:experian, graph:internal, graph:decisions as distinct containers

- ☐ SPARQL GRAPH keyword: query specific sources

- ☐ TriG format: write named graph files

- ☐ Provenance query: which bureau contributed this credit score?

🤔 Reflection (15 min):

- ☐ Named graphs vs context graphs — how do they relate?

- ☐ Performance of GRAPH-scoped SPARQL queries?

🎯 TransUnion: Each named graph is a source-stamped container. Query: all Equifax data for borrower X this month.

### Day 28: PROV-O — Provenance and Lineage

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ PROV-O W3C standard

- ☐ Data lineage patterns in financial systems

- ☐ FCRA data lineage requirements

💻 Exercise (45 min):

- ☐ Add full PROV-O to every decision: prov:wasAttributedTo, prov:generatedAtTime, prov:wasUsedBy

- ☐ Lineage query: trace credit score from Equifax API call → ETL → graph → decision

- ☐ Build lineage visualization from PROV-O triples

🤔 Reflection (15 min):

- ☐ PROV-O overhead at scale — granularity tradeoffs?

- ☐ Triple-level vs entity-level provenance?

🎯 TransUnion: FCRA requires: what data was used, from which source, when fetched. PROV-O answers all three automatically.

### Day 29: Temporal Validity and State Transitions

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Anis Miles: State Graph model (LinkedIn)

- ☐ Temporal RDF patterns

- ☐ Valid time vs transaction time in bitemporal modelling

💻 Exercise (45 min):

- ☐ Model borrower state machine: HEALTHY → AT_RISK → DELINQUENT → DEFAULT → RECOVERED

- ☐ Add tu:validFrom and tu:validUntil to every fact

- ☐ Query: what was borrower state on 2025-09-01?

- ☐ Query: what triggered the HEALTHY → AT_RISK transition?

🤔 Reflection (15 min):

- ☐ Temporal query performance and indexing?

- ☐ State machine complexity limits?

🎯 TransUnion: State graph (Anis Miles): static KG says 'delinquent'. State graph says 'how they got there and what happens next'.

### Day 30: Context Assembly and Markov Blanket

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Day 3 concepts revisited with CONSTRUCT

- ☐ Context graph assembly patterns

- ☐ Agent context budget constraints

💻 Exercise (45 min):

- ☐ CONSTRUCT: extract 40-60 triple Markov blanket per application

- ☐ Freeze as immutable named graph with assembly timestamp

- ☐ Build Context Assembly Agent: SPARQL CONSTRUCT → frozen context graph

- ☐ Benchmark: assemble context in < 500ms for production SLA

🤔 Reflection (15 min):

- ☐ What if context assembly is incomplete — circuit breaker patterns?

- ☐ How do you version frozen context graphs?

🎯 TransUnion: The Context Assembly Agent bridges Layers 3 and 4. Extracts bounded context. Freezes it. Agents reason from it.

## 🎯 Weekend Project Week 6: Context Graph System

Time: 8 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • Full context graph implementation with temporal state

- • PROV-O lineage for all decisions

- • State machine for borrower lifecycle

Tasks:

- ☐ Context Graph schema: 5 core entity types, temporal properties, decision traces

- ☐ Context Assembly Agent: CONSTRUCT-based, < 500ms SLA

- ☐ State machine: model borrower lifecycle HEALTHY→ATRISK→DELINQUENT→DEFAULT→RECOVERED

- ☐ 10 historical decision context graphs with full PROV-O

- ☐ Reification: treat relationships as first-class objects with history

- ☐ Temporal query: reconstruct borrower state at any past date

Deliverables:

- ☐ context_graph_schema.ttl

- ☐ context_assembly_agent.py

- ☐ state_machine.ttl (borrower lifecycle)

- ☐ historical_decisions/ (10 context graphs)

- ☐ temporal_query.sparql

- ☐ CONTEXT_GRAPH_DESIGN.md

Success Criteria: Context graphs assembled correctly. PROV-O lineage complete. Temporal queries work. State machine implemented.

TransUnion Context: OneTru context layer: every decision has a frozen, immutable, provenance-complete context graph. Replayable in 7 years.

Notes:

### 📊 Week 6 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WEEK 7: ONTOLOGY DESIGN — THREE FILES, THREE PURPOSES

Design the three DecisionX ontology files: data_ontology.ttl (The Map), domain_ontology.ttl (The Grammar — NEW V3), decision_ontology.ttl (The Mind). This is the core intellectual property.

### Day 31: Three Ontologies — Scope and Separation (V3)

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Ranjan Kumar: DecisionX product — The Map, The Grammar, The Mind

- ☐ Cagle: Inner vs Messenger ontology (extended to three layers)

- ☐ Review 18 CQs: which layer answers which CQ?

💻 Exercise (45 min):

- ☐ Scope all three ontology files: what goes in each, what must NOT

- ☐ Write 5 sample triples for each of the three files

- ☐ Map all 18 CQs to layers: CQ1-8→Data, CQ9-12→Domain, CQ13-18→Decision

- ☐ Build 100-triple classification test: which file does each triple belong to?

🤔 Reflection (15 min):

- ☐ Data Ontology vs Domain Ontology — what is the precise distinction?

- ☐ Why does separating three files matter for team ownership?

🎯 TransUnion: Three files, three teams. Data team owns data_ontology. Credit team owns domain_ontology. AI team owns decision_ontology.

### Day 32: Building domain_ontology.ttl — The Grammar (V3)

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ FIBO: Financial Industry Business Ontology credit risk modules

- ☐ RBI Master Circular 2025: credit risk thresholds

- ☐ FCRA adverse action requirements (encoded as ontology)

💻 Exercise (45 min):

- ☐ Build domain_ontology.ttl with 5 categories of domain knowledge

- ☐ Risk thresholds (prime/subprime boundaries from Indian credit context)

- ☐ Regulatory semantics (FCRA, RBI guidelines as formal assertions)

- ☐ Domain relationship meanings (sharedAddress disambiguation rules)

- ☐ Sector constraints (salaried vs self-employed DTI limits)

- ☐ Test: SPARQL query reads thresholds FROM domain_ontology.ttl (V3 pattern)

🤔 Reflection (15 min):

- ☐ How often do domain thresholds change vs data schemas?

- ☐ Should domain rules be in SHACL, OWL restrictions, or rdfs:comment?

🎯 TransUnion: domain_ontology.ttl IS the underwriting manual as RDF. Update one triple → all analytics queries update.

### Day 33: Vocabulary Reuse — FIBO, SKOS, Schema.org

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ FIBO credit risk vocabulary

- ☐ SKOS for controlled vocabularies

- ☐ Schema.org FinancialProduct

💻 Exercise (45 min):

- ☐ Map 10 TransUnion terms to FIBO equivalents

- ☐ Build SKOS concept schemes: loanPurpose, riskTier, defaultCause values

- ☐ Align domain thresholds with FIBO risk categories

🤔 Reflection (15 min):

- ☐ FIBO licensing for commercial use?

- ☐ SKOS vs OWL for controlled vocabularies — when to use each?

🎯 TransUnion: Interchange ontology aligns with FIBO for regulatory reporting. Internal ontology uses precise TransUnion terms.

### Day 34: Annotations — The Semantic Layer for Humans and AI

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Angel Anna Lal: metadata as context (LinkedIn post)

- ☐ Cagle: annotational layer is not optional

💻 Exercise (45 min):

- ☐ Full annotations on every class and property: rdfs:label, rdfs:comment, skos:example

- ☐ Metadata: dcterms:created, dcterms:creator, dcterms:modified

- ☐ Test: LLM reads ontology annotations and answers domain questions correctly

- ☐ Build annotation completeness checker: no unannotated term is shippable

🤔 Reflection (15 min):

- ☐ Annotation quality vs quantity?

- ☐ How do rich annotations improve LLM embedding quality?

🎯 TransUnion: LLMs reading ontology for GraphRAG need rich annotations. Annotations ARE the human-AI interface.

### Day 35: Versioning and Change Management

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ owl:versionInfo and priorVersion patterns

- ☐ Semantic versioning for ontologies

- ☐ Change impact analysis patterns

💻 Exercise (45 min):

- ☐ Implement versioning: owl:versionInfo, owl:priorVersion, owl:deprecated

- ☐ Build change log: every modification tracked as RDF

- ☐ Simulate: add new property to Borrower — backward compatible?

- ☐ Build change impact analyzer: which SPARQL queries break after a schema change?

🤔 Reflection (15 min):

- ☐ Semantic versioning (1.0.0 → 1.1.0 vs 2.0.0) applied to ontologies?

- ☐ Breaking vs non-breaking ontology changes?

🎯 TransUnion: TransUnion ontology changes quarterly. Versioning ensures partner integrations are not broken.

## 🎯 Weekend Project Week 7: TransUnion Ontology v1.0 — Three Files

Time: 8 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • Three distinct ontology files (V3 architecture)

- • Semantic Medallion Bronze→Silver→Gold pipeline

- • All 18 CQs answered across the three ontologies

Tasks:

- ☐ data_ontology.ttl: 20 classes, 50 properties, all annotated, versioned

- ☐ domain_ontology.ttl: 5 domain categories, V3 pattern implemented

- ☐ decision_ontology.ttl: Decision, Rule, Goal (preview), StateTransition

- ☐ interchange_ontology.ttl: 10 FIBO-mapped properties, no PII

- ☐ shapes.ttl: SHACL validation for all classes

- ☐ semantic_medallion_pipeline.py: Bronze→Silver→Gold end-to-end

- ☐ THREE_ONTOLOGY_DESIGN.md: separation rules, 100-triple test

Deliverables:

- ☐ data_ontology.ttl

- ☐ domain_ontology.ttl (NEW V3)

- ☐ decision_ontology.ttl

- ☐ interchange_ontology.ttl

- ☐ shapes.ttl

- ☐ semantic_medallion_pipeline.py

- ☐ THREE_ONTOLOGY_DESIGN.md

Success Criteria: All 18 CQs answered. Shapes validate all data. Medallion pipeline runs. Three files cleanly separated.

TransUnion Context: This IS the core IP. The three ontology files ARE the TransUnion enterprise data contract.

Notes:

### 📊 Week 7 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WEEK 8: SEMANTIC MEDALLION ETL PIPELINE

Build the Bronze→Silver→Gold data pipeline. Bronze = raw data landing. Silver = IRI minting + SHACL validation. Gold = RDF knowledge graph via CONSTRUCT mapping.

### Day 36: Bronze Layer — Raw Data Landing

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Veronika Heimsbakk: Semantic Medallion (moderndata101.substack.com)

- ☐ Bronze layer patterns in knowledge graph systems

💻 Exercise (45 min):

- ☐ Build Bronze ingest for 3 CSV sources: Equifax, Plaid, internal CRM

- ☐ Raw data lands as-is: no transformations, no IRI minting yet

- ☐ Build data quality metrics: completeness, freshness, format consistency

- ☐ Schema detection: auto-discover source schema from CSV headers

🤔 Reflection (15 min):

- ☐ Bronze layer schema evolution — what if Equifax changes column names?

- ☐ Failure handling: partial ingest recovery?

🎯 TransUnion: Every bureau data source lands in Bronze unchanged. ETL errors never corrupt the graph.

### Day 37: Silver Layer — IRI Minting and Deduplication

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ IRI minting strategies from Day 9 (hash-based canonical URIs)

- ☐ Silver layer transformation patterns

- ☐ Entity resolution for multi-source integration

💻 Exercise (45 min):

- ☐ Mint canonical IRIs: borrower (PAN hash), loan (system ID), report (bureau+ref)

- ☐ Clean: standardize phone format, address normalization, score range validation

- ☐ Deduplicate: resolve same borrower across Equifax and Experian via IRI matching

- ☐ Output: Silver DataFrame with canonical IRI column ready for Gold

🤔 Reflection (15 min):

- ☐ IRI collision detection?

- ☐ Silver layer data lineage tracking?

🎯 TransUnion: IRI minting is the universal join key. Same PAN in Equifax and Experian → same canonical IRI. Auto-resolution.

### Day 38: Gold Layer — RDF Knowledge Graph via CONSTRUCT

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ R2RML mapping specification

- ☐ rdflib DataFrame-to-RDF patterns

- ☐ Day 13: CONSTRUCT for ETL (revision)

💻 Exercise (45 min):

- ☐ Map Silver DataFrames to canonical ontology via CONSTRUCT queries

- ☐ Four lines of Python: read Silver → apply ontology mapping → write RDF

- ☐ Load to triplestore and query Gold layer to verify all 10 core CQs

- ☐ Test: change source column name → does the mapping still work?

🤔 Reflection (15 min):

- ☐ Mapping maintenance as source schemas change?

- ☐ When does Gold layer graph diverge from Silver truth?

🎯 TransUnion: Gold layer IS the knowledge graph. Relationships in the data. No JOIN logic. Query anything via SPARQL.

### Day 39: Virtual Graphs and Federated Queries

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Stardog Virtual Graphs documentation

- ☐ Federated SPARQL queries (SERVICE keyword)

- ☐ SPARQL 1.1 Federation extension

💻 Exercise (45 min):

- ☐ Virtual graph: query PostgreSQL as if it were RDF (no materialization)

- ☐ Federated query: merge results from Equifax SPARQL endpoint + internal graph

- ☐ SERVICE keyword: fan out to multiple endpoints in one query

🤔 Reflection (15 min):

- ☐ Virtual vs materialized — performance tradeoff for credit risk decisions?

- ☐ When does virtualization break?

🎯 TransUnion: Not everything needs to be in the triplestore. Legacy SQL virtualized via R2RML. SPARQL spans both transparently.

### Day 40: Full ETL Pipeline — Automated Bronze to Gold

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Airflow DAG patterns for RDF pipelines

- ☐ Delta/incremental ETL patterns

- ☐ CDC (Change Data Capture) for graph updates

💻 Exercise (45 min):

- ☐ Build end-to-end: Equifax CSV → Bronze → Silver (IRI minting + SHACL) → Gold (RDF)

- ☐ SHACL at Silver→Gold boundary: invalid records → dead letter queue

- ☐ Incremental: only update triples that changed from last run

- ☐ Test: simulate Equifax data update → verify graph updates correctly

🤔 Reflection (15 min):

- ☐ Pipeline idempotency — safe to re-run without duplicates?

- ☐ CDC for graph updates — event-driven vs polling?

🎯 TransUnion: Complete Semantic Medallion pipeline. Bureau data arrives, IRI minted, validated, mapped, published. Fully automated.

## 🎯 Weekend Project Week 8: Semantic Medallion ETL Pipeline

Time: 8 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • Complete Bronze→Silver→Gold pipeline

- • Three data sources integrated

- • Incremental update support

Tasks:

- ☐ Bronze layer: ingest Equifax CSV, Plaid JSON, internal PostgreSQL

- ☐ Silver layer: IRI minting, SHACL validation, deduplication via IRI matching

- ☐ Gold layer: CONSTRUCT-based ontology mapping, RDF publish

- ☐ PROV-O: stamp every triple with source, timestamp, ETL job ID

- ☐ Incremental update: detect changes, update only changed triples

- ☐ Data catalog: what sources, what IRIs, what is in the graph

Deliverables:

- ☐ bronze_ingest.py

- ☐ silver_transform.py (IRI minting + deduplication)

- ☐ gold_publish.py (CONSTRUCT-based mapping)

- ☐ etl_pipeline.py (orchestrated end-to-end)

- ☐ etl_data_catalog.ttl

- ☐ MEDALLION_ARCHITECTURE.md

Success Criteria: End-to-end pipeline runs. All 3 sources integrated. SHACL gates work. PROV-O stamps complete.

TransUnion Context: TransUnion: 3 bureaus × 10M borrowers × daily updates. This pipeline is the data foundation for all 6 layers.

Notes:

### 📊 Week 8 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WEEK 9: GOVERNANCE, ACCESS CONTROL, AND QUALITY

Production-readiness: canonical vs interchange ontologies, temporal reasoning, three-tier access control, multi-source alignment, and quality metrics.

### Day 41: Canonical vs Interchange Ontology

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Day 5 concepts: inner vs messenger ontology (revised for three-file architecture)

- ☐ FIBO as interchange vocabulary

💻 Exercise (45 min):

- ☐ Finalize data_ontology.ttl (50+ properties, all annotated)

- ☐ Finalize interchange_ontology.ttl (10 FIBO-mapped, no PII)

- ☐ Build CONSTRUCT: transform internal representation to interchange format

- ☐ Test: partner validates data against interchange shapes

🤔 Reflection (15 min):

- ☐ Semantic lift: how much context is lost in interchange?

- ☐ FIBO update cadence vs TransUnion update cadence?

🎯 TransUnion: Two external ontologies. Internal (50 props). Partner (10 FIBO-mapped props). Never use interchange internally.

### Day 42: Temporal Ontology and State Graph Integration

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Temporal RDF patterns

- ☐ Anis Miles: State Graph architecture

- ☐ Bitemporal modelling in knowledge graphs

💻 Exercise (45 min):

- ☐ Now graph: materialized current state, refreshed hourly, sub-second queries

- ☐ Temporal graph: full history with valid_from/valid_until for audit

- ☐ State graph: current state + all past transitions with causal triggers

- ☐ Build: query borrower state at any past date (temporal reconstruction)

🤔 Reflection (15 min):

- ☐ Now vs Temporal query routing — how to build a smart router?

- ☐ State graph storage cost at 10M borrower scale?

🎯 TransUnion: Three temporal layers: Now (real-time decisions), Temporal (audit), State (causal reasoning).

### Day 43: Access Control — Three-Tier Data Governance

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ SPARQL graph-level access control

- ☐ FCRA, ECOA data access rules

💻 Exercise (45 min):

- ☐ Three projection tiers: Internal (50 props), Partner (10 props, no PII), Applicant (own data)

- ☐ SHACL shapes as view definitions — access control is declarative

- ☐ Build proxy: SPARQL queries rewritten to exclude restricted named graphs

- ☐ Test: partner query returns only interchange properties, no PII leakage

🤔 Reflection (15 min):

- ☐ Row-level security patterns in SPARQL?

- ☐ Audit log of data access for FCRA compliance?

🎯 TransUnion: FCRA: applicants see own data + rejection reasons. Partners see aggregate risk only. Internal sees everything.

### Day 44: Ontology Alignment — Multi-Source Canonical Mapping

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ R2RML and YARRRML mapping languages

- ☐ Ontology alignment techniques

- ☐ Entity resolution across bureaus

💻 Exercise (45 min):

- ☐ Map Equifax schema → canonical: consumer_id→borrower IRI, fico_score→tu:creditScore

- ☐ Map Experian schema: vantage_score → tu:creditScore_experian (parallel bureau)

- ☐ Map Plaid: account_id→account IRI, balance→tu:currentBalance

- ☐ Test: after mapping, Equifax John = Experian John via shared IRI

🤔 Reflection (15 min):

- ☐ Mapping maintenance as source schemas change?

- ☐ Confidence scores for fuzzy entity matching?

🎯 TransUnion: Three bureaus, three schemas, one canonical IRI per borrower. Multi-source fusion automatic via IRI identity.

### Day 45: Quality Metrics — Graph Data Quality Dashboard

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Knowledge graph quality frameworks

- ☐ Data quality dimensions for credit risk (RBI requirements)

💻 Exercise (45 min):

- ☐ Completeness: % of borrowers with all required properties

- ☐ Freshness: % of bureau reports < 90 days old

- ☐ Consistency: SHACL pass rate per source

- ☐ Accuracy: known-good test set comparison

- ☐ Build quality_dashboard.py: all 4 metrics with automated alerts

🤔 Reflection (15 min):

- ☐ Quality SLAs for production — what levels are acceptable?

- ☐ Automated quality remediation vs manual review?

🎯 TransUnion: Production: SHACL pass rate > 95% required. Freshness < 90 days required. Below threshold → alert + pause ingest.

## 🎯 Weekend Project Week 9: Governance Framework — Complete

Time: 6 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • Canonical + interchange ontologies finalized

- • Three-tier access control working

- • Quality monitoring with alerts

Tasks:

- ☐ Finalize data_ontology.ttl + domain_ontology.ttl + interchange_ontology.ttl

- ☐ Three-tier SHACL projection: internal, partner, applicant views

- ☐ Quality dashboard: 4 metrics, automated SPARQL-based alerts

- ☐ State graph schema: borrower lifecycle + causal triggers

- ☐ GOVERNANCE.md: change management, versioning, SLAs

Deliverables:

- ☐ data_ontology.ttl (final)

- ☐ domain_ontology.ttl (final — V3)

- ☐ interchange_ontology.ttl (final)

- ☐ access_tiers/ (3 SHACL view definitions)

- ☐ quality_dashboard.py

- ☐ state_graph_schema.ttl

- ☐ GOVERNANCE.md

Success Criteria: Interchange validates against canonical. Three access tiers work. Quality dashboard runs automatically.

TransUnion Context: OneTru platform: ontologies ARE the enterprise data contract. All partners and systems align to them.

Notes:

### 📊 Week 9 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WEEK 10: DECISION ONTOLOGY — GOALS, ACTIONS, OUTCOMES, STATE GRAPH

Build Layer 5: the Decision Ontology with the causal loop. Goals → Actions → Outcomes as formally connected first-class objects. The layer that turns the map into a mind. V3 extension.

### Day 46: Decision Ontology + Goals as First-Class Objects (V3)

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Ranjan Kumar: DecisionX Decision Ontology — Goals, Actions, Outcomes

- ☐ DMN (Decision Model and Notation) W3C standard

- ☐ Bijit Ghosh: Decision Traces are the New AI Substrate

💻 Exercise (45 min):

- ☐ Model tu:EnterpriseGoal: Goal_MinimizeDefaultRate, Goal_MaximizeApproval, Goal_FCRACompliance

- ☐ Each Goal: tu:targetMetric, tu:targetValue, tu:measuredBy (SPARQL query URI), tu:requires (Action)

- ☐ Model tu:Decision (extended): tu:servedGoal, tu:alternativeConsidered

- ☐ SPARQL: which decisions served Goal_MinimizeDefaultRate this month?

🤔 Reflection (15 min):

- ☐ How many Goals should a credit system have?

- ☐ When Goal_MaximizeApproval conflicts with Goal_MinimizeDefault — how to model the tension?

🎯 TransUnion: Goals as first-class objects. Every decision explicitly links to the Goal it served. Regulators can verify.

### Day 47: State Graph + Actions and Outcomes — The Causal Loop (V3)

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Anis Miles: State Graph architecture

- ☐ Causal AI foundations (Pearl's do-calculus conceptual overview)

- ☐ Counterfactual reasoning in credit risk

💻 Exercise (45 min):

- ☐ Model borrower state machine: HEALTHY→ATRISK→DELINQUENT→DEFAULT→RECOVERED

- ☐ State transitions as RDF events: Healthy→AtRisk triggered by dti_exceeded, missed_payment, job_loss

- ☐ Model tu:Intervention (Action): Action_OfferedPaymentDeferral with historicalRecoveryRate

- ☐ Model tu:DecisionOutcome: Outcome_BorrowerRecovered linked to Action and Goal

- ☐ Build causal loop: Goal→requires→Action→produces→Outcome→satisfies→Goal

- ☐ SPARQL: for AT_RISK borrowers, which Action has highest recovery rate?

- ☐ Counterfactual: had we applied Action_ReducedCreditLimit to Vijay, predicted Outcome?

🤔 Reflection (15 min):

- ☐ How to record Actions that were considered but NOT taken?

- ☐ How to compute historical recovery rates from decision graph history?

🎯 TransUnion: The causal loop: Goal→Action→Outcome→Goal. System learns from its own history. This IS the mind.

### Day 48: Decision Provenance — PROV-O for Decisions

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ PROV-O W3C standard applied to decisions

- ☐ XAI (Explainable AI) frameworks

- ☐ FCRA adverse action letter requirements

💻 Exercise (45 min):

- ☐ Every decision: prov:wasGeneratedBy agent, prov:wasInformedBy data, prov:atTime timestamp

- ☐ Every rule evaluation: prov:used rule version, prov:wasAttributedTo agent

- ☐ Build: explain_decision(uri) → natural language + graph path

- ☐ FCRA test: auto-generate adverse action notice from decision provenance

🤔 Reflection (15 min):

- ☐ Legally required granularity for FCRA compliance?

- ☐ LLM-generated explanation from provenance graph?

🎯 TransUnion: FCRA: auto-generate adverse action letter from decision provenance. 'Rejected because DTI 0.48 > maximum 0.43.'

### Day 49: Audit Trails and Immutable Records

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Event sourcing patterns for graphs

- ☐ Immutable RDF logs

- ☐ 7-year retention and GDPR right-to-erasure tension

💻 Exercise (45 min):

- ☐ Immutable audit trail: no DELETE on decision graphs, only APPEND

- ☐ Event log: every state change is an event with timestamp and actor

- ☐ Determinism test: replay decision from 2025-09-15 → identical to original?

- ☐ Temporal query: what was the full decision pipeline at time T?

🤔 Reflection (15 min):

- ☐ GDPR right to erasure vs 7-year financial retention requirement?

- ☐ Storage cost for 7-year immutable event logs?

🎯 TransUnion: 7-year retention. Immutable. Every decision replayable. Not just what was decided — exactly why, using exactly what data.

### Day 50: Explainability + Causal Explanation (V3)

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ XAI research: graph-native explanations

- ☐ SHAP for graph models

- ☐ Natural language generation from graph paths

💻 Exercise (45 min):

- ☐ Build decision_path_explainer.py: follow graph path from inputs to decision

- ☐ Build causal_explainer.py: trace Goal→Action→Outcome chain

- ☐ Two-level explanation: (1) rule-level 'DTI exceeded 0.43', (2) causal-level 'served Goal_MinimizeDefaultRate'

- ☐ Counterfactual: 'Had DTI been 0.40, decision would have been APPROVED'

🤔 Reflection (15 min):

- ☐ ML model predictions vs rule-based decisions — different explanation approaches?

- ☐ Feature importance from graph structure?

🎯 TransUnion: Every rejection explained at two levels: rule (what failed) and causal (why the goal required it).

## 🎯 Weekend Project Week 10: Decision Ontology + State Graph + Causal Loop

Time: 8 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • Complete decision ontology with causal loop (V3)

- • State machine for borrower lifecycle

- • Full two-level explainability

Tasks:

- ☐ decision_ontology.ttl: Decision, Rule, RuleEvaluation, Goal, Action, Outcome, CausalLink, StateTransition

- ☐ causal_graph.ttl: 5 Goals, 8 Interventions, 6 Outcomes — fully linked

- ☐ state_graph.ttl: 5 states, 8 transitions, causal triggers

- ☐ causal_engine.py: recommend interventions for AT_RISK borrowers

- ☐ counterfactual_engine.py: 'Had X been different, decision would be Y'

- ☐ causal_explainer.py: two-level explanation + counterfactual

- ☐ 5 sample decisions with full PROV-O

Deliverables:

- ☐ decision_ontology.ttl (V3 with Goals/Actions/Outcomes)

- ☐ causal_graph.ttl

- ☐ state_graph.ttl

- ☐ causal_engine.py

- ☐ counterfactual_engine.py

- ☐ causal_explainer.py

- ☐ sample_decisions/ (5 with full provenance)

Success Criteria: Can answer: What data? Which rules? Who decided? When? Why? What Goal? What state? What intervention?

TransUnion Context: RegTech: every decision explainable, auditable, replayable. Causal engine recommends interventions for AT_RISK.

Notes:

### 📊 Week 10 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WEEK 11: MULTI-AGENT ORCHESTRATOR

Build Layer 6: 4 specialised agents coordinated through the context graph as shared memory. Agents reason HOT (all three ontologies loaded). V3: StrategicAgent uses causal graph.

### Day 51: Agent Architecture — Context Graph as Shared Memory (V3)

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Atlan: Agent Context Layer architecture

- ☐ LangGraph multi-agent patterns

- ☐ Ranjan Kumar: agents that reason HOT vs COLD (DecisionX)

💻 Exercise (45 min):

- ☐ Agents communicate THROUGH context graph (not directly)

- ☐ Agent reads: SPARQL SELECT on context graph

- ☐ Agent writes: SPARQL INSERT to context graph

- ☐ Three-layer context loading (V3): data_ontology + domain_ontology + decision_ontology

- ☐ Build BaseAgent class with graph_read(), graph_write(), load_three_layer_context()

🤔 Reflection (15 min):

- ☐ Direct messaging vs graph-mediated communication — tradeoffs?

- ☐ How does three-layer context loading change agent reasoning quality?

🎯 TransUnion: Agents reason HOT: all three ontology layers loaded before any reasoning begins. Not just data — meaning and goals too.

### Day 52: Financial Risk Agent — Full Implementation

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Credit risk model integration patterns

- ☐ LLM + structured graph: hybrid scoring

- ☐ Domain ontology thresholds for scoring (V3 pattern)

💻 Exercise (45 min):

- ☐ FinancialRiskAgent: reads credit score, DTI, payment history FROM context graph

- ☐ Applies domain_ontology.ttl thresholds for risk tier (V3: no hardcoded thresholds)

- ☐ Writes tu:financialRiskScore, tu:riskTier, tu:riskFactors to context graph

- ☐ Reason codes: which specific factors contributed and by how much

- ☐ Test: 10 applications, verify scores match expected risk tiers

🤔 Reflection (15 min):

- ☐ ML model vs rules — when to use each for financial risk?

- ☐ How to test agent output quality systematically?

🎯 TransUnion: FinancialRiskAgent reads KG, applies domain thresholds, writes structured output. Full provenance.

### Day 53: Compliance and Fraud Agents — Graph-Native

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ FCRA, ECOA compliance as SPARQL queries

- ☐ Fraud detection using state graph anomaly patterns (V3)

💻 Exercise (45 min):

- ☐ ComplianceAgent: OFAC, usury laws, ECOA fair lending — all as SPARQL on compliance rule ontology

- ☐ FraudAgent: property path queries for fraud ring detection (WP2 queries reused)

- ☐ FraudAgent: state graph anomaly detection (new account + immediate high-value = bust-out signal)

- ☐ Both agents write to context graph with prov:wasAttributedTo

🤔 Reflection (15 min):

- ☐ Compliance rules change with regulation — how to update without code changes?

- ☐ False positive management for fraud — threshold tuning?

🎯 TransUnion: Compliance rules in ontology. New regulation = new triple. FraudAgent uses state graph for timing-pattern detection.

### Day 54: Strategic Agent + Causal Reasoning (V3)

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Causal AI for credit portfolio management

- ☐ Intervention recommendation from causal graph (Day 47)

- ☐ Bijit Ghosh: decision traces enable learning

💻 Exercise (45 min):

- ☐ StrategicAgent: reads portfolio state + domain_ontology.ttl thresholds + causal_graph.ttl

- ☐ Identifies concentration risk: exposure by city/sector above domain threshold

- ☐ Causal query: for AT_RISK borrowers by common trigger, which Action has highest recovery rate?

- ☐ Recommends intervention with confidence: 'Offer deferral: 68% recovery, cost Rs 1,200'

- ☐ Writes recommendation with tu:servedGoal and tu:expectedOutcome

🤔 Reflection (15 min):

- ☐ Portfolio-level reasoning vs application-level — how to balance?

- ☐ How does StrategicAgent learn from decision graph history?

🎯 TransUnion: StrategicAgent reasons across all three ontology layers simultaneously: data + domain meaning + causal goals.

### Day 55: Agent Orchestration — State Machine Orchestrator

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Orchestration vs choreography patterns

- ☐ State machine orchestrator with graph

- ☐ LangGraph orchestration tutorial

💻 Exercise (45 min):

- ☐ Orchestrator reads: application arrival in context graph (trigger event)

- ☐ Parallel execution: FinancialRisk + Compliance + Fraud agents

- ☐ Sequential: wait for all 3, then StrategicAgent reads all outputs

- ☐ Decision: Orchestrator aggregates, applies decision logic, writes final decision

- ☐ State transition: update borrower state machine based on decision outcome

🤔 Reflection (15 min):

- ☐ Timeout handling for slow or failed agents?

- ☐ Partial result handling — what if one agent fails?

🎯 TransUnion: Orchestrator is itself a state machine. Application arrives → agents run → aggregate → decide → state updated.

## 🎯 Weekend Project Week 11: Multi-Agent System — Full Integration

Time: 8 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • 4 specialised agents fully wired to context graph

- • Causal recommendation from StrategicAgent

- • Three-layer ontology context loading

Tasks:

- ☐ FinancialRiskAgent: credit scoring + reason codes + domain threshold integration

- ☐ ComplianceAgent: FCRA, ECOA, OFAC checks via SPARQL

- ☐ FraudAgent: property path + state graph anomaly detection

- ☐ StrategicAgent: portfolio risk + causal intervention recommendations

- ☐ Orchestrator: parallel execution, state machine, decision aggregation

- ☐ 10 test applications through full pipeline

- ☐ Causal test: 3 AT_RISK borrowers — which intervention is recommended?

Deliverables:

- ☐ agents/ (4 agent classes, 200+ lines each)

- ☐ orchestrator.py

- ☐ causal_engine.py

- ☐ test_applications.json (10)

- ☐ agent_execution_traces/

- ☐ AGENT_ARCHITECTURE.md (covers all three ontology layers)

Success Criteria: All 4 agents execute. Orchestrator aggregates. Context graph has complete decision traces. Causal recommendations generated.

TransUnion Context: OneTru: 4+ agents on every application. StrategicAgent provides portfolio view. Causal engine recommends interventions.

Notes:

### 📊 Week 11 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WEEK 12: CAPSTONE — THE MAP, THE GRAMMAR, THE MIND

Integrate all 6 layers into a complete, demo-ready cognitive AI system. Explicitly demonstrate the DecisionX three-ontology progression: Map → Grammar → Mind.

### Day 56: Capstone Architecture Design

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Review all 6 layers with three-ontology V3 architecture

- ☐ DecisionX: The Map → The Grammar → The Mind progression

💻 Exercise (45 min):

- ☐ Draw complete architecture diagram: 6 layers, 3 ontology files, all components

- ☐ Map every component to a layer AND to an ontology file

- ☐ Write 5 Architecture Decision Records (ADRs) for key design choices

- ☐ Design the 10-minute demo flow: Map then Grammar then Mind on one application

🤔 Reflection (15 min):

- ☐ Riskiest integration point in the full system?

- ☐ What would fail first in production at TransUnion scale?

🎯 TransUnion: The architecture diagram IS the interview answer. Show it confidently. Every component has a purpose.

### Day 57: Implementation Day 1 — Data Ontology + ETL

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Build time — integrate all previous Weeks 3-4, 7-8 work

💻 Exercise (45 min):

- ☐ data_ontology.ttl: 20 classes, 50 properties, all annotated, versioned (final)

- ☐ shapes.ttl: SHACL validation for all classes (final)

- ☐ Semantic Medallion: Bronze→Silver→Gold pipeline running for all 3 bureau sources

- ☐ domain_ontology.ttl: all 5 categories, V3 pattern tested

🤔 Reflection (15 min):

- ☐ What took the longest?

- ☐ What would I refactor first?

🎯 TransUnion: TransUnion: canonical ontology + Medallion pipeline. Passes pyshacl 100%. All 3 bureau sources integrated.

### Day 58: Implementation Day 2 — Context Graph + Semantic Layer

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Build time — integrate Weeks 5-6 work

💻 Exercise (45 min):

- ☐ Context Assembly Agent: 40-60 triple Markov blanket in < 500ms

- ☐ Context graph: freeze + timestamp + PROV-O for 10 test decisions

- ☐ State machine: update borrower state after each decision

- ☐ Semantic Layer API: 10 governed metrics computing correctly

- ☐ Temporal queries: reconstruct borrower state at any past date

🤔 Reflection (15 min):

- ☐ Context assembly performance at scale?

- ☐ Production latency budget per layer?

🎯 TransUnion: Context assembled in < 500ms. PROV-O complete. State machine updates. Temporal queries verified.

### Day 59: Implementation Day 3 — Multi-Agent System

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Build time — integrate Weeks 10-11 work

💻 Exercise (45 min):

- ☐ 4 agents + Orchestrator fully wired to context graph and three ontologies

- ☐ 20 test applications through full pipeline (diverse scenarios)

- ☐ Decision traces complete for all 20 with causal chain visible

- ☐ Explainer generates FCRA-ready adverse action notice for all rejections

- ☐ Causal engine recommends interventions for all AT_RISK borrowers

🤔 Reflection (15 min):

- ☐ Do the agents collaborate correctly through the graph?

- ☐ What breaks under concurrent load?

🎯 TransUnion: End-to-end: application → context assembled → 4 agents → orchestrator decides → state updated. < 2 seconds.

### Day 60: Demo Day — The Map, The Grammar, The Mind

Status: ☐ Not Started  |  Hours: ____  |  Date: ___/___/___

📖 Reading (60 min):

- ☐ Presentation skills for technical architecture demos

- ☐ Portfolio for Principal AI Architect interview

💻 Exercise (45 min):

- ☐ Build Streamlit/Flask demo: input application → real-time decision + explanation

- ☐ Demonstrate three-ontology progression on ONE application:

- ☐   The Map: 'Here is what TransUnion's data contains about this borrower'

- ☐   The Grammar: 'Here is what it means — score 480 = SUBPRIME per RBI'

- ☐   The Mind: 'Here is WHY — Goal_MinimizeDefault → REJECT → expected Rs 4.5L default prevented'

- ☐ Record 5-minute demo video. Write 3-page case study. Prepare 10 interview questions.

🤔 Reflection (15 min):

- ☐ Which part of the system are you most confident demoing?

- ☐ What would you build differently?

🎯 TransUnion: The demo IS the interview. Show the three-ontology progression live. Every layer visible and explainable.

## 🎯 Weekend Project Week 12: TransUnion Capstone — Enterprise Cognitive AI

Time: 12 hours  |  ☐ Not Started  ☐ In Progress  ☐ Completed

Objectives:

- • Integrate all 6 layers with three-ontology architecture (V3)

- • Live demo showing Map→Grammar→Mind progression

- • Interview-ready presentation

Tasks:

- ☐ Assemble: all three ontologies + SHACL + Medallion + Context Graph + State Graph + Agents + Orchestrator

- ☐ Streamlit app: real-time decision with all 6 layers visible

- ☐ 20 test applications: clean, fraud rings, AT_RISK, borderline, foreign national

- ☐ Three-ontology demo: Map (data) → Grammar (meaning) → Mind (why) on one live application

- ☐ Causal demo: borrower trajectory + recommended intervention + expected outcome

- ☐ Demo video (5 min) + Architecture diagram + 3-page case study

- ☐ Performance metrics: latency, SHACL pass rate, agent accuracy

Deliverables:

- ☐ GitHub repo (complete, documented, README)

- ☐ demo_app/ (Streamlit, 6 layers visible)

- ☐ demo_video.mp4 (5 min, three-ontology progression)

- ☐ ARCHITECTURE_DIAGRAM.png (6 layers, 3 ontology files)

- ☐ CASE_STUDY.pdf (3 pages)

- ☐ PERFORMANCE_METRICS.md

- ☐ INTERVIEW_PREP.md (10 questions with answers)

Success Criteria: End-to-end < 2 seconds. All 20 applications correct. Map→Grammar→Mind progression demonstrated live.

TransUnion Context: This IS TransUnion OneTru at prototype scale. The same architecture DecisionX (#2 globally) uses in production.

Notes:

### 📊 Week 12 Checkpoint — Sunday Reflection

Date: ___/___/___  ☐ Week Completed  Total Hours: _____

- 1. Top 3 concepts learned this week:

- 2. What is still confusing?

- 3. How does this apply to TransUnion?

- 4. What can I demo?

- 5. On track? Adjustments needed?

# WHAT YOU WILL HAVE BUILT BY DAY 60

| L | Ontology | Key Files | What It Enables |
| --- | --- | --- | --- |
| 1 | Data Ontology | data_ontology.ttl, shapes.ttl, etl_pipeline.py | Schema, SHACL validation, IRI minting, Semantic Medallion pipeline |
| 2 | Domain Ontology + Semantic Layer | domain_ontology.ttl, semantic_layer.py | Business semantics, RBI thresholds, governed metrics, V3 analytics pattern |
| 3 | Knowledge Graph | fraud_network.ttl, multi_source.ttl | Entities, fraud ring detection, 15 CQs answered via SPARQL |
| 4 | Context Graph | context_assembly_agent.py, historical_decisions/ | Markov blanket, PROV-O lineage, temporal queries, immutable audit trail |
| 5 | Decision Ontology + State Graph | decision_ontology.ttl, causal_graph.ttl, state_graph.ttl | Goals/Actions/Outcomes causal loop, explainability, counterfactuals |
| 6 | Multi-Agent Orchestrator | agents/, orchestrator.py, causal_engine.py | 4 agents reasoning HOT across all 3 ontology layers |

The Map (data) → The Grammar (meaning) → The Mind (decisions). 60 days. TransUnion-ready.